**All Things SDWIS**

February 25, 2021

**Talking Points**

Opening Remarks – Michael Plastino

* Updates on SDWIS Community
* Retirements / moving to new positions: …?
* Hope to be able to share info over next couple of weeks on selection of state detailee for 1-year 1/2-time SDWIS Modernization Product Owner
* The estimated award date for the DWPD IT Mission Support Contract continues to be estimated for 3/12/21.
* Continuing support for existing systems
* Optional task for SDWIS Modernization system development
* State / Regional implementation support tasks – can start processing requests for support tasks within a few weeks of award (Roger Howard will share information with community)
* SDWIS State LCRR support planning continues to proceed
* Excellent EPA-State group effort to assess responses the SDWIS Modernization Request for Information (RFI) – Tina will provide more details
* CMDP
* Continued progress with production updates and transition efforts
* Big thanks to VA and SC for sharing their CMDP stories with us today! (more from Deric and Trang on broader efforts at sharing primacy agency best practices)

SDWIS State Updates – Justin Wright

* LCRR work ongoing; early priorities (e.g. for LSL support) completed, requirements list completed.
* CCR Scripts available at [https://epa.systalex.com/pls/sdwis/f?p=104:10](https://gcc02.safelinks.protection.outlook.com/?url=https%3A%2F%2Fepa.systalex.com%2Fpls%2Fsdwis%2Ff%3Fp%3D104%3A10&data=04%7C01%7CDorsey.Towana%40epa.gov%7C799784bd34f54aab38f808d8d81397b6%7C88b378b367484867acf976aacbeca6a7%7C0%7C0%7C637496925954553706%7CUnknown%7CTWFpbGZsb3d8eyJWIjoiMC4wLjAwMDAiLCJQIjoiV2luMzIiLCJBTiI6Ik1haWwiLCJXVCI6Mn0%3D%7C1000&sdata=B1uhvV%2FIg4mx47fMS7JPR6SzsgoOh5jQmEM9ImWHef0%3D&reserved=0):::: And at ASDWA’s site
* Reminder: contact and version sheet updates

SDWIS Modernization Updates – Tina Chen

* Completed team reviews on RFI responses (19 total responses)
* Drafting SDWIS Modernization market research report
* Presentation and discussion of market research summary with SDWIS Modernization Board, next meeting scheduled for March 10th.

CMDP – Deric Teasley

* CMDP Pre-production release 1.27 scheduled for 2/25
* CMDP Production release 1.27 scheduled for 3/16-3/18
* Release Notes will be available from the CMDP Help Center