**All Things SDWIS**

May 27, 2021

**Talking Points**

Opening Remarks – Michael Plastino

* Updates on SDWIS Community
* Continuing good progress on preparing to add to SDWIS State capabilities to support LCRR
* A lot of good SDWIS Modernization activity over the past month – Board, Executive Steering Committee, Technical Approach Review Team -> James McCrystal officially on board in ½-time detail as Product Owner!
* Continuing good improvements to CMDP capabilities
* Special topic for today – results from the SDWIS Community Surveys, and next steps from each major project in responding to survey feedback
  + Thanks again for all the feedback!
  + We had many discussions over the past several weeks to assess the feedback and to draft next steps for how projects will utilize feedback to help guide upcoming work

SDWIS State Updates – Justin Wright and Renee Morris

* Work on implementing Lead Service Line Inventory in SDWIS State is ongoing; IB is working with DWPD Protection Branch and contractors to clarify early work and requirements.
* Reminder to review the ASDWA Data Management Community Contacts Database – submit any updates to Caitlin Dickson.

SDWIS Modernization Updates – Tina Chen

* Follow-up from the last ATS call, we convened a “Technical Approach Review Team” or Tech Team, to focus on identifying recommendations for SDWIS Modernization development, aligning with previous recommendations from the Alternatives Analysis, SDWIS Modernization Board, and the RFI Review Teams, as well as Agency shared services and programmatic priorities. Current goal is to complete our assessment by the end of June and document recommendations to be presented to the SDWIS Modernization Board and the EPA Executive Steering Committee.
* Last week, we had presentation from Systalex on their proposed plan for SDWIS Modernization development, and Dwane Young from EPA’s Office of Water shared his experiences with different architecture frameworks leveraged by STORET/WQX, ATTAINS, and Internet of Water. Additional presentations scheduled for the team include Central Data Exchange and Exchange Network services, SDWIS State and State Revolving Fund modernization, and Phil Stanwood.
* Technical Approach Review Team Membership
  + Lead – Tina Chen, SDWIS Modernization Project Manager
  + SDWIS Modernization Product Owner – James McCrystal (EPA/AZ)
  + EPA/OMS Chief Architect – Vince Allen
  + EPA SDWIS Team – Michael Plastino, Renee Morris, Deric Teasley, Justin Wright, Percy Addo, and Caitlin Dickson
  + Office of Water, Chief, Water Data Integration Branch – Dwane Young
  + Office of Water, Project Management Office – Elinor Keith
  + Non-SDWIS Representative: Jason Minnich (PA) and Chris Dunbar (NH)
  + Regional SDWIS Fed Coordinator – Jay Hua (R7)
  + Region 9/Direct Implementation Management Environment (DIME) Manager – Karl Banks (R9)
  + ASDWA Representative – Anthony DeRosa
  + ECOS E-Enterprise Representative ­– Kurt Rakouskas

CMDP – Deric Teasley

* The Compliance Monitoring Data Portal (CMDP) application was updated in the Production environment (cmdpprep.epa.gov) on 5/25/2021 to version 1.28. This version includes several improvements such as:
  + Job certification improvements where a single job selection either by the multi-select option or single select option, consistently promotes the single selected job for certification.
  + Added 11 new analytes to the CMDP for immediate use for primacy agencies.
  + Added support for reporting PFAS analytes using method EPA 533.

SDWIS Community Surveys – Caitlin Dickson

* Sharing survey results to SDWIS community
* Team Leads sharing next steps for what they are going to do differently based on feedback received